Table of Contents

# Implementation Manager Dashboard - Executive Summary

## Project Overview

Project Title: Implementation Manager (IM) Dashboard

Brief Description: A centralized internal application serving as the “Implementation Command Console” for ParentSquare. Establishes a single source of truth for implementation project status, health monitoring, and workflows, integrating with HubSpot, Jira, Zendesk, and ParentSquare usage systems. Reduces manual work by 75% while improving data quality and visibility across the organization.

Project Lead Name: Derek McBride

Project Member Names: - Aimee Lem - Cody Dacus - Robert Smith

XFN Teams: - Implementation Manager Team (Primary Users) - RevOps/Sales Operations (HubSpot Integration) - Customer Success (Secondary Users) - Engineering (Development & Maintenance) - Leadership (Strategic Oversight)

Links to Project Documentation: - Full Technical Specification - Centralized IM Dashboard & HubSpot Sync Design - IM HubSpot API Proposal

## The Problem

Implementation Managers currently face critical productivity and data quality challenges:

- Fragmented data sources requiring manual aggregation from HubSpot, Jira, Zendesk, and product usage systems

- Inconsistent HubSpot data where deal stages and fields don’t reflect actual implementation reality

- Manual synchronization burden consuming 30-45 minutes per day per IM, leading to reporting delays and data drift

- Limited visibility into contact coverage gaps and implementation health signals

- No unified workflow forcing IMs to context-switch between multiple systems daily

## The Solution

The IM Dashboard is a centralized, net-new internal application that serves as the “Implementation Command Console” for ParentSquare. It establishes a single source of truth for implementation project status, health, and workflows.

### Core Capabilities

For Implementation Managers: - Manage complete portfolio of implementation projects in one interface - Track milestone completion with automated HubSpot synchronization - Monitor customer health through aggregated signals from multiple systems - Ensure contact coverage by validating key stakeholder roles - Reduce manual work by 75% through automated status updates and intelligent workflows

For CS/Sales Teams: - Access real-time, reliable implementation data in HubSpot - View health status, phase progression, and contact coverage without interrupting IMs - Enable better forecasting and resource planning

For Leadership: - Portfolio-level visibility across all implementations - Accurate risk identification and trend analysis - Data-driven insights for team capacity planning

## Architecture Overview

┌──────────────────────────────────────────────────────────┐
│                    IM DASHBOARD                          │
│              (Single Source of Truth)                    │
└──────────────────────────────────────────────────────────┘
                         │
         ┌───────────────┼───────────────┬──────────────┐
         ▼               ▼               ▼              ▼
   ┌─────────┐    ┌──────────┐    ┌─────────┐   ┌──────────┐
   │HubSpot  │    │   Jira   │    │Zendesk  │   │ParentSq  │
   │(Primary)│    │  (CROs)  │    │(Support)│   │ (Usage)  │
   │Bi-dir.  │    │Read-only │    │Read-only│   │Read-only │
   └─────────┘    └──────────┘    └─────────┘   └──────────┘

Key Design Decisions: - Dashboard owns implementation phase and health data; HubSpot mirrors it - Bidirectional HubSpot sync with conservative stage automation (only 1-2 critical transitions in v1) - Multi-system health scoring (Jira tickets, Zendesk support, product usage, manual IM input) - Contact coverage validation flags gaps without creating records - Extensible architecture ready for future AI/ML enhancements

## Business Impact

### Time Savings

- Before: 30-45 min/day updating HubSpot manually per IM

- After: 5-10 min/day managing projects in dashboard

- Result: 75% reduction in administrative tasks

### Financial Impact

Investment: $150k-$200k Year 1 - Development: 8-12 weeks (3-4 engineers) - Infrastructure: ~$20k/year - Maintenance: 0.5 FTE (~$60k/year)

Annual Value: $850k-$1.65M - IM time savings: $150k/year (15 IMs × 4 hours/week saved) - Improved retention (1-2 fewer churns): $500k-$1M/year - Better expansion (2-3 more upsells): $200k-$500k/year

ROI: 467% (conservative estimate)

Payback Period: 2-3 months

## Implementation Roadmap

### Phase 1 (8-12 weeks) - MVP

- Core portfolio management and project tracking

- Basic HubSpot bidirectional sync

- Health monitoring with manual override

- Contact coverage validation

### Phase 2 (Months 4-6)

- Jira CRO integration (read-only)

- Zendesk support ticket integration

- ParentSquare usage analytics integration

- Advanced health scoring algorithm

- Automated alerting and notifications

### Phase 3 (Months 7-9)

- Predictive health modeling (AI/ML)

- Advanced analytics and reporting

- Mobile-responsive interface

- Enhanced workflow automation

## Success Metrics

Operational Efficiency: - 75% reduction in manual HubSpot update time - 90% on-time milestone tracking - <5% data sync errors

Data Quality: - 95% HubSpot data accuracy - 100% implementation phase visibility - Real-time health status reporting

Business Outcomes: - 10% improvement in implementation on-time completion (Year 1) - 5% improvement in customer retention during implementation - 15% increase in IM capacity (same headcount, more implementations)

## Next Steps

- Stakeholder Alignment - Validate with IM team, RevOps/Sales, Engineering, and Leadership

- Technical Validation - Confirm HubSpot API capabilities and integration approach

- Resource Allocation - Secure 3-4 engineers for 8-12 week sprint

- Requirements Finalization - Address open questions and finalize v1 scope

- Sprint 0 - Infrastructure setup, HubSpot sandbox, and technical design

## Recommendation

This dashboard is not just a productivity tool—it’s a transformation of how ParentSquare manages implementation success. With a 467% ROI and 2-3 month payback period, this represents a high-value investment that will scale with the business and provide compounding benefits over time.

Approval requested to proceed with Phase 1 development.